[Sprint 1] meeting minutes

|  |  |
| --- | --- |
| Location: | Lab Room |
| Date: | 11/7/2019 |
| Time: | 1:00 PM |
| Attendees: | Gustavo Garcia, Kevin Gamage, Riley Norris |

**Agenda items**

Scrum Meeting

Things accomplished:

* Riley
  + Added list of representatives
  + CSS pages for styling list
  + Added party images
* Kevin
  + Preliminary Bill page setup
* Gustavo
  + Got API Keys for development
  + Implemented connections between list and representative

Currently Working on

* Riley
  + Backlog
* Kevin
  + Bill page implementation
  + Nav Bar
* Gustavo
  + Implementing Representative Card

To Do

* Riley
  + Finish sprint 1 backlog
  + Finish design document
* Kevin
  + Finish Sprint 1 backlog
  + Design Logo
* Gustavo
  + Finish Sprint 1 backlog
  + Add Campaign card