# [Sprint 1] meeting minutes

|  |  |
| --- | --- |
| Location: | Zoom |
| Date: | 11/7/2019 |
| Time: | 4:30 |
| Attendees: | Gustavo Garcia, Kevin Gamage, Riley Norris |

# **Agenda items**

Sprint 1 Discussion

Gustavo

* Done
  + Representative page
    - Donations, basic information etc.
* Going to work on
  + Connecting with billing information

Kevin:

* Done
  + Bill page
  + Sponsor card
* Going to work on
  + Navigation bar
  + Overarching Style of app

Riley

* Done
  + Done
  + Homepage
  + Development tasks
* Going to work on
  + File for api management
  + Product backlog
  + Proposal document

Next Sprint

Pooling apis

API Responsibilities

RIley: propublica

Kevin: FEC

Gustavo: Census

Logos